# Risk Treatment Plan – XYZ Limited

| Date: April 4, 2026 | Version: 1.0 | Status: Draft |
| --- | --- | --- |

## 1. Risk Treatment Approach

XYZ Limited will use the following strategies:

| Strategy | Description | When Used |
| --- | --- | --- |
| Reduce | Implement controls to lower likelihood/impact | Most critical/high risks |
| Retain | Accept risk within tolerance | Low risks or cost-prohibitive fixes |
| Avoid | Stop the activity causing risk | Unmanageable risks |
| Transfer | Share risk (e.g., insurance, contracts) | Financial or third-party risks |

## 2. Risk Treatment Table

| Risk ID | Risk | Current Level | Treatment Strategy | Action Plan | Responsible | Target Date | Residual Risk |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Malware on Reception PCs | Critical (9) | Reduce | 1. Install & update antivirus on A1, A2 2. Enable automatic patch management 3. Disable USB auto-run via GPO | IT Admin | Apr 30, 2026 | Low (2) |
| R2 | Unauthorized access on Gaming PCs | High (6) | Reduce | 1. Implement user login/restrictions 2. Install Deep Freeze or reboot-to-restore 3. Log customer usage | IT Admin | May 15, 2026 | Low (2) |
| R3 | MITM on WiFi Network | Critical (9) | Reduce | 1. Enable WPA3 encryption 2. Disable WPS & weak protocols 3. Implement guest isolation | Network Admin | Apr 25, 2026 | Low (2) |
| R4 | SQL Injection on Web App | Critical (9) | Reduce / Transfer | 1. Add input validation & parameterized queries 2. Conduct code review 3. Consider WAF (web app firewall) | Dev Lead | May 10, 2026 | Low (2) |
| R5 | Customer DB data breach | High (6) | Reduce | 1. Implement RBAC (role-based access) 2. Encrypt DB at rest & in transit 3. Enable audit logging | IT Admin | May 20, 2026 | Low (2) |
| R6 | Router/Firewall default credentials | High (6) | Reduce | 1. Change default admin credentials 2. Disable remote admin if not needed 3. Implement strong password policy | Network Admin | Apr 18, 2026 | Low (1) |
| R7 | Employee phishing | High (6) | Reduce / Retain | 1. Annual security awareness training 2. Simulated phishing campaigns 3. Enable MFA for all systems | HR + IT | June 1, 2026 | Medium (4) |
| R8 | POS data theft | High (6) | Reduce / Transfer | 1. Enable end-to-end encryption for payments 2. Ensure PCI DSS compliance 3. Use certified payment gateway | Ops Manager | May 25, 2026 | Low (2) |

## 3. Residual Risk Summary

After treatment, XYZ Limited will have:

| Risk Level | Before Treatment | After Treatment |
| --- | --- | --- |
| Critical (9) | 3 risks (R1, R3, R4) | 0 |
| High (6) | 5 risks (R2, R5, R6, R7, R8) | 0 |
| Medium (4) | 0 | 1 (R7 – Phishing) |
| Low (1-3) | 0 | 7 |

Note: Phishing (R7) retains a Medium residual risk because human error cannot be fully eliminated. XYZ Limited accepts this residual risk.

## 4. Risk Treatment Action Plan Timeline

| Week | Actions |
| --- | --- |
| Week 1 (Apr 15–21) | Change router/firewall credentials (R6) → Quick win |
| Week 2 (Apr 22–30) | WiFi encryption (R3) + Antivirus on reception PCs (R1) |
| Week 3 (May 1–10) | SQL injection fix (R4) |
| Week 4 (May 11–20) | Gaming PC restrictions (R2) + DB access control (R5) |
| Week 5 (May 21–31) | POS encryption (R8) |
| Week 6 (Jun 1–7) | Phishing training (R7) |

## 5. Budget Estimate (High-Level)

| Item | Estimated Cost |
| --- | --- |
| Antivirus licenses (3 PCs) | $150/year |
| Deep Freeze (5 gaming PCs) | $200 |
| WPA3-capable router (if needed) | $100 |
| Web App Firewall (basic) | $50/month |
| Security awareness training (staff of ~10) | $300/year |
| PCI compliance consultation | $500 one-time |

Total estimated first-year cost: ~$1,500 – $2,000

## 6. Approval & Review

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| IT Manager | [Name] | ___________ | _____ |
| Operations Manager | [Name] | ___________ | _____ |
| Business Owner | [Name] | ___________ | _____ |

Review Frequency: Quarterly
Next Review Date: July 4, 2026